# Sprint 1 / MVP Requirements: C++ Match Ticketing System (Backend Core)

Project: Sports Match Ticketing System

Sprint: 01 (MVP Launch - Core Logic)

Methodology: Agile

Goal: Establish the backend object model, persistent storage, and core booking logic without a User Interface.

## 1. Executive Summary

The objective of this sprint is to deliver the "Headless" backend logic for the ticketing system. By the end of this sprint, the system must support defining matches and generating individual tickets, with all data persisting to CSV files. Interaction will be verified via unit tests or a simple test harness, not a user menu.

Scope:

- Core Logic: Inventory management and Ticket generation.

- Data Persistence (CSV): Two files (matches.csv, tickets.csv).

- Excluded: User Interface, CLI Menus, Input Handling.

## 2. Core User Stories (Backlog)

### US-01: Admin - Initialize Inventory (FR-MATCH-01)

As an Administrator, I want to programmatically add a new match, So that the system allows bookings for that event.

- Input: Match Code (string), Capacity (int).

- Logic: Validate inputs -> Create Match Object -> Append to matches.csv.

- Output: Returns unique Match ID.

### US-02: Fan - Book Ticket (FR-TICKET-01)

As a Fan, I want to request a ticket for a specific match, So that I secure a unique seat.

- Input: Match ID, Owner Name.

- Logic:

  - Validate Match ID exists.

  - Check Match.Booked < Match.Capacity.

  - If Valid: Increment Match.Booked, Create Ticket Object, Append to tickets.csv.

  - If Invalid: Return Error/False.

- Output: Returns unique Ticket ID.

## 3. Technical Specifications

### 3.1. Data Structures (C++ Classes)

Two classes are required to separate inventory from individual bookings.

Class 1: Match

- int id (Unique Identifier)

- string matchCode (e.g., "LIV-CHE")

- int capacity

- int bookedCount (Derived or Counter)

- method: + bookseat(): bool

- method: + getMatchCode(): string

- method: -isFull(): bool

Class 2: Ticket (New)

- int ticketId (Unique Serial ID)

- int matchId (Foreign Key linking to Match)

- string ownerName (e.g., "JohnDoe")

- method: + getTicketId(): int

- method: + getOwnerName(): string

- method: +setOwnerName(name:string): void

### 3.2. Storage Schema (CSV)

The system requires relational storage across two files.

matches.csv

ID,MatchCode,Capacity,Booked
1,LIV-CHE,54000,1

tickets.csv

TicketID,MatchID,OwnerName
1001,1,JohnDoe

## 4. Acceptance Criteria (Definition of Done)

A User Story is "Done" only when:

- Functionality:

  - [ ] MatchManager::addMatch("LIV-CHE", 100) creates a valid record.

  - [ ] TicketManager::bookTicket(matchId, "User") generates a unique Ticket ID.

  - [ ] Booking fails gracefully if BookedCount >= Capacity.

  - [ ] Booking fails if Match ID does not exist.

- Persistence:

  - [ ] Data saves to both matches.csv and tickets.csv immediately upon creation.

  - [ ] System reloads state correctly from both files on startup.

- Stability:

  - [ ] Code compiles with no warnings/errors.

  - [ ] Memory is managed correctly (no leaks in object creation).

## 5. Sprint Tasks

- Setup: Initialize C++ Project (Backend only).

- Backend: Create Match class and Ticket class.

- Backend: Implement FileHandler for reading/writing multiple CSVs.

- Logic: Implement MatchManager (Add Match, Check Availability).

- Logic: Implement TicketManager (Generate Ticket, Link to Match).

- Testing: Write a main.cpp test harness to simulate Admin adding a match and Fan booking a ticket to verify persistence.